**Develop an online System to host CTF contest and Hackathons**

**6th week report (19/6/17-25/6/17)**

**Week 6 Objectives Achieved:**

* Made models for ctf challenges, user and questions(mcq, one word questions).
* Created flag verification system.
* Implemented message being displayed on page on basis of flag verification.
* Added option to sign-up and sign-in using GitHub, Facebook and Gmail.
* Created a total score calculating system.
* Added auto-updating of tags of a quiz depending on tags of questions it contains.
* Made CSS file appropriate to match websites theme.
* Added Widget Tweaks and el-pagination for styling.