**Develop an online System to host CTF contest and Hackathons**

**9th week report (10/7/17-16/7/17)**

**Week 9 Objectives Achieved:**

* Created a separate application ‘results’ to handle scoring and ranking.
* Updated the front page to have terminal-like animation through Ajax.
* Added relevancy to problems for users by showcasing how many user solved the problem.
* All problems now have some rated difficulty by admin (there are 5 levels of difficulty).
* Added registration link for users to create an object for their contest result storage also to keep a count on number of participations v/s number.
* Created different templates for each states of a contest.
* Made challenges totally inaccessible out of the contest view.
* Updated(to link questions with a particular quiz) addquestions command which is used to add questions from json file to the database.